جامعة المنوفية

كلية الحاسبات والمعلومات

2026-2027

Menofyia University

System Analysis & design Project

second year

2026-2027

| No. | Name | Section |
| --- | --- | --- |
| 1 | Anas Mustafa Abdel Ghaffar | 1 |

Building Visitor Registration System

Planning (Project Plan)

Project Identification

Project Name:

Building Visitor Registration System

Current Problem:

- Visitors sign a paper logbook, and the handwriting is often unreadable

- There is no live record of who is inside the building at any moment

- Searching past visits means flipping through pages of logs

- Hosts are not told when their visitor arrives, and visitor identity is not checked consistently

Description about project:

- The Building Visitor Registration System is a web application that replaces the paper logbook at the building entrance. Reception staff register each visitor (name, ID number, host and purpose of the visit), the system issues a visitor pass and notifies the host that the visitor has arrived, and it records check-in and check-out times. Security can see who is currently inside, search past visits by name, date or host, and generate visit reports.

System Request

| System Request—Building Visitor Registration System |  |
| --- | --- |
| Project Sponsor: | Building Manager |
| Business Need: | - Know who is inside the building at any time. - Replace paper logbooks with one searchable record. - Notify hosts when their visitors arrive. - Keep a reliable record for security reviews. |
| Business Requirements: | 1- Register visitors with ID and host details. 2- Check-in and check-out with automatic time stamps. 3- Notify the host on arrival. 4- Search and report on past visits. |
| Business Value: | 1- Faster check-in at the entrance. 2- Saves staff time and paper (estimated $3,000 per year in total savings). 3- Better security and an accurate record in emergencies. 4- More professional visitor experience. |
| Special Issues or Constraints: | 1- Must be ready within 3 months. 2- Must work on a reception computer or tablet. 3- Must protect visitors' personal data and keep logs for a limited period. |

Feasibility Analysis

Technical Feasibility

  - Familiarity with the application: low risk. Visitor registration is a simple, well-understood process (register, check in, check out).

  - Familiarity with the technology: low risk. A web application built with HTML, CSS, JavaScript and a MySQL or PostgreSQL database uses mainstream, well-documented tools.

  - Project size: small. There are only a few modules (registration, check-in and check-out, host notification, reports), so a small team can build it.

  - Compatibility: low risk. It is a standalone system with no integration with legacy systems, and it works in any browser on a reception computer or tablet.

Economic Feasibility

  - Development costs: about $1,500 – $3,000 for software, $400 – $1,000 for hosting, backup storage and a reception tablet or pass printer, and $150 – $400 for staff training.

  - Annual operating costs: about $300 – $700 for software updates, bug fixes and hosting renewal.

  - Annual benefits: about $3,000 in savings (reception and security staff time, paper and printing, fewer disputes), plus intangible benefits such as better security and a better visitor experience.

  - Total first-year costs are about $2,350 – $5,100, so the project pays for itself in about 1 – 2 years and is economically feasible.

Organizational Feasibility

Organizational Feasibility Analysis includes the assessment of:

- Senior management: the Building Manager sponsors the project because it improves security at a low cost.

- Users: reception staff register visitors through a simple screen, and hosts receive a notification when their visitor arrives. Some staff may resist moving away from paper logs, so short orientation sessions are planned.

- Other stakeholders: the security team uses the live list of visitors and the visit history, and tenants or departments receive visitors through the system.

The feasibility summary table (technical, operational, economic, legal and schedule) and the cost–benefit analysis are provided in the attached spreadsheet: feasibility-study-visitor-registration.xlsx.