جامعة المنوفية

كلية الحاسبات والمعلومات

2026-2027

Menofyia University

System Analysis & design Project

second year

2026-2027

| No. | Name | Section |
| --- | --- | --- |
| 1 | Anas Mustafa Abdel Ghaffar | 1 |

Lost & Found Management System

Planning (Project Plan)

Project Identification

Project Name:

Lost & Found Management System

Current Problem:

- Lost items are reported through scattered notice boards, social media posts and word of mouth, so owners rarely find them

- There is no central record of the items that are found

- Reports of lost items cannot be matched with found items

- Handovers are not recorded, so ownership claims cannot be verified

Description about project:

- The Lost & Found Management System is a mobile-friendly web application where students and staff report lost items and campus staff log found items, each with a description, category, location, date and an optional photo. The system searches and matches lost reports against found items by category and description, notifies the owner of a possible match, and tracks each claim through to handover, including an ID check. Administrators can view reports on unclaimed items so they can be handled according to a retention policy.

System Request

| System Request—Lost & Found Management System |  |
| --- | --- |
| Project Sponsor: | Dean of Student Affairs |
| Business Need: | - Help owners recover their lost items faster. - Replace scattered notices and paper logs with one central record. - Make lost and found reports available to everyone at any time. - Keep a reliable record of every item and handover. |
| Business Requirements: | 1- Online reporting of lost and found items. 2- Search and automatic matching by category and description. 3- Claim tracking and recorded handovers with ID check. 4- Reports on unclaimed items. |
| Business Value: | 1- More items returned to their owners. 2- Saves staff time and paper (estimated $3,500 per year in total savings). 3- Fewer disputes and complaints. 4- Better student satisfaction. |
| Special Issues or Constraints: | 1- Must be ready before next term. 2- Must be usable on phones. 3- Must protect users' personal data and verify ownership with ID at handover. |

Feasibility Analysis

Technical Feasibility

  - Familiarity with the application: low risk. Lost and found is a simple, well-understood process (report, match, claim, hand over).

  - Familiarity with the technology: low risk. A web application built with HTML, CSS, JavaScript and a MySQL or PostgreSQL database uses mainstream, well-documented tools.

  - Project size: small. There are only a few modules (reporting, search and matching, claims, reports), so a small team can build it.

  - Compatibility: low risk. It is a standalone system with no integration with legacy systems, and it works in any browser on phones and computers.

Economic Feasibility

  - Development costs: about $1,500 – $3,000 for software, $500 – $1,200 for hosting, backup storage and an optional label printer, and $200 – $500 for orientation sessions.

  - Annual operating costs: about $400 – $800 for software updates, bug fixes and hosting renewal.

  - Annual benefits: about $3,500 in savings (staff time, paper and printing, fewer disputes), plus intangible benefits such as more items returned and better student satisfaction.

  - Total first-year costs are about $2,600 – $5,500, so the project pays for itself in about 1 – 2 years and is economically feasible.

Organizational Feasibility

Organizational Feasibility Analysis includes the assessment of:

- Senior management: the Dean of Student Affairs sponsors the project because it improves student service at a low cost.

- Users: students and staff report and search for items online through a simple interface. Some staff may resist moving away from paper logs, so short orientation sessions are planned.

- Other stakeholders: the campus security office and the departments that receive found items use the system to log them and release them after an ID check.

The feasibility summary table (technical, operational, economic, legal and schedule) and the cost–benefit analysis are provided in the attached spreadsheet: feasibility-study-lost-and-found.xlsx.